# Test Strategy and Test Plan

## Document Control

- Version: 1.0

- Author: Shoban Prakash R

- Reviewer: Prathiba

- Approval Status:

- Revision History:

- Reviewed Branch/Commit: main

## 1. Objectives and Scopes

- In-Scope Operations: The automation suite will validate core business behaviors across the following API endpoints:

- Customer Management: Create (POST /customers/add), Read, Update, and Delete (GET/PUT/DELETE /customers/{customerNumber}).

- Account Management: Add account (POST /accounts/add/{customerNumber}), Read account (GET /accounts/{accountNumber}).

- Transactions: Transfer funds (PUT /accounts/transfer/{customerNumber}), Read transaction history (GET /accounts/transactions/{accountNumber}).

- Out-of-Scope:

- Standalone account update and delete tests are explicitly outside the scope of this assignment.

- Non-functional testing, including load, stress, and destructive security testing against the shared environment.

- Parallel execution and CI configuration.

## 2. Test Strategy and Architecture

- Technology Stack: Java 11+ and Maven. Rest-Assured (mandatory for API interactions). Cucumber (for BDD-style Gherkin scenarios) and TestNG for execution and assertions. PicoContainer for state dependency injection, and Jackson for POJO serialization/deserialization.

- Data Management: Tests will utilize independent synthetic data to ensure collision avoidance. There will be no shared-record modification. Explicit opening balances will be set during account creation to ensure predictable test states for transfer validations. A global cleanup will execute after failures to ensure data is removed.

- Configuration & Precision: The base URL will be configurable via Maven and a properties file. Monetary precision will be strictly handled using BigDecimal usage, ensuring accurate scale and rounding behavior up to two decimal places.

## 3. Selected Coverage

The following test coverage will be implemented within the timebox:

- Customer Lifecycle: Create, retrieve, update, and retrieve the customer again, concluding with deletion. Assertions verify persisted changes and that neither the customer nor their associated accounts can be retrieved post-deletion.

- Successful Transfer: Validate that a transfer of a positive amount (up to two decimal places) between two accounts belonging to the same customer returns a 200 status code. Assertions will verify the response, confirm both balances, and verify the corresponding debit and credit history records against the state before the transfer.

- Rejected Transfers: Parameterized tests covering negative amounts (e.g., -10.00) and amounts exceeding the available balance. Assertions will verify a 400 Bad Request status with a meaningful error message, unchanged balances, and no new successful debit or credit records.

- Two Additional Scenarios (Justified):

- Unknown Customer Reference (GET): Validates graceful degradation.

- Duplicate Account Number (POST): Validates system rejection of duplicate financial records.

## 4. Risks

The highest-priority risks assessed for this suite include:

- Financial integrity

- No overdraft enforcement

- Monetary precision

- Data isolation

- Persisted-state verification

- Cleanup execution reliability

## 5. Assumptions and Omissions

- Assumptions (Unspecified Behavior): Every expectation not explicitly specified by the assignment or OpenAPI is labeled.

- Unknown-Customer Behavior: Assuming a 404 status code response when querying an unknown customer reference.

- Duplicate-Account Behavior: Assuming a 400 or 404 status code rejection when attempting to create an account with a duplicate number.

- Omissions:

- Exhaustive HTML reporting, parallel execution, and CI setups are intentionally unfinished/time-boxed as they are not required. These are not presented as assignment failures, as the core requirement prioritizes business behavior and diagnostics.

## 6. Entry and Exit Criteria

- Entry Criteria: The environment is reachable, the contract is available, dependencies resolve, a configurable URL is present, and synthetic test data can be successfully created.

- Exit Criteria: All planned scenarios are executed. Each failure is mapped to a product discrepancy, blocker, or automation issue. Finally, test data cleanup and evidence collection are completed.

## 7. Traceability

- The framework will map requirements directly to the Scenario, Feature, Expected Result, Execution Result, and Defect ID to ensure full traceability of business behaviors.

## 8. Defect Handling and Reporting

- Defect Handling: Discovered defects will document expected versus actual behavior, reproduction steps, sanitized request evidence, impact assessment, and linkage to the failing automated scenario. Failing tests exposing defects will not be silently disabled.

- Reporting: The final commit will report passed, failed, skipped, and blocked outcomes. HTML reporting is optional and is not a client requirement.